* Client notes went well
* Big deliverables
  + Calculator logic
    - Matt D – got the code from the calculator online
    - Brett – made the pseudocode from document
  + Front end
    - Mallory - UML
    - Matt K – Wireframe
    - Nick – Mayflower style guide and build process
* We need to work on UI study
* We need to work on project description

Things for next time

* UI/UX study
* Build process Jenkins
* Improve UI
* Refine use cases
* Project description (get a formal ok too)
* Reconcile the calculator code
* Make the old calculator code more modular
* Sequence diagram
* Question flow
* Functional testing
* Get testing